BluelineGPT
Business, Functional, Technical, and Development Requirements Document

Final Project Foundation — Version 1.0
July 2026

# Document Purpose and Authority

This document is the master source of truth for Phase 1 of BluelineGPT. It consolidates the confirmed business requirements and adds the functional, technical, security, development, testing, and governance requirements required before coding begins. Where future implementation prompts conflict with this document, this document takes precedence unless formally updated.

# Part I — Confirmed Business and Functional Requirements

### Delivery Management System
Confirmed Business Requirements

## 1. SYSTEM OVERVIEW

The system is a simple SaaS Delivery Management System designed for small and medium delivery companies.

The system will support multiple delivery companies using a multi-tenant architecture from day one.

The system consists of two main applications:

1. Web Portal

2. Mobile Application

The Web Portal will be used by:

Platform Administrator

Company Administrator

Operations Users

Cashiers

Finance Users

Traders

The Mobile Application will be used by:

Drivers

Traders

The Mobile Application will be developed using Flutter and will support:

Android

iPhone / iOS

## 2. MULTI-TENANT ARCHITECTURE

The system must support multiple delivery companies from day one.

Each delivery company will operate independently.

Every business record must be linked to the company.

This includes:

Users

Traders

Drivers

Employees

Orders

Pricing

Payments

Expenses

Payroll

Financial transactions

Reports

Configurations

One company must never be able to access another company's information.

Each company will have its own subdomain.

Example:

company1.platform.com

company2.platform.com

## 3. PLATFORM ADMINISTRATION

The Platform Administrator will manage the SaaS platform.

The Platform Administrator can:

Create a new delivery company

Enter company information

Create the first Company Administrator

Activate a company

Disable a company

View basic company information

View transaction usage for commercial billing purposes

The SaaS commercial model will be based on transactions.

When a company is disabled:

Company Administrators cannot log in

Company Users cannot log in

Traders cannot log in

Drivers cannot log in

Web Portal access is blocked

Mobile Application access is blocked

After the company is activated and the Company Administrator is trained, the delivery company manages its own operations.

The delivery company will manage:

Users

Traders

Drivers

Employees

Prices

Orders

Payments

Expenses

Finance

Payroll

Reports

Company configuration

## 4. COMPANY STRUCTURE

Phase 1 will support one operational branch per delivery company.

The architecture should allow multiple branches to be added in a future phase without redesigning the entire system.

The company profile should include basic information such as:

Company Name

Arabic Company Name

Address

Telephone

Email

Logo

Trade License Information

Tax Registration Number if applicable

Bank Information

Company Status

Other basic company information

## 5. USERS AND SECURITY

Each company can create and manage its own users.

Users should have roles and permissions.

Example roles:

Company Administrator

Operations User

Cashier

Finance User

Read-Only User

The system should control what each user can:

View

Create

Edit

Delete

Approve

Process

All important activities must be recorded in the audit trail.

## 6. TRADER MANAGEMENT

The Operations Team or Company Administrator creates the trader.

The trader profile should include:

Trader Name

Arabic Trader Name

Contact Person

Mobile Number

Telephone

Email

Address

Username

Password

Account Status

Pricing Agreement

Notes

Other basic information

Each trader will have one account.

The trader can access:

Web Portal

Mobile Application

The trader can:

Create an order manually

Upload orders using Excel

View today's orders

View historical orders

Search orders

View order status

Track orders

View delivered orders

View pending orders

View returned orders

View financial information

View paid orders

View unsettled orders

The trader can edit or cancel an order only before the delivery process starts.

Once Operations starts processing the order, the trader cannot edit or cancel it.

Normally, each trader will have one pickup location.

Additional pickup locations are not required in Phase 1.

Special pickup information can be entered in the order notes.

## 7. TRADER PRICING

The Operations Team creates the trader and defines the service fee agreement.

Pricing is configured separately for each trader.

The pricing model will remain simple.

Two pricing methods will be supported:

## 1. Same service fee for all delivery areas

Example:

AED 20 for every delivery.

## 2. Different service fee by area

Example:

Ajman = AED 20

Dubai = AED 25

Abu Dhabi = AED 30

The service fee will be manually selected or entered during order creation based on the trader agreement.

The system will not require a complex automatic pricing engine in Phase 1.

The authorized user can overwrite the service fee when necessary.

## 8. ORDER CREATION

Orders can be created by:

Operations User

Authorized Company User

Trader

Orders can be created using:

Manual Order Entry

Excel Import

Each order must be linked to:

Company

Trader

Order Creator

The order should capture:

Unique Order Number

Order Date

Trader

Customer Name

Mandatory Customer Mobile Number

Optional Second Mobile Number

Delivery Area

Customer Address

Customer Location

Number of Packages

Optional Item Description

Optional Item Quantity

Order Notes

COD Amount

Delivery Service Fee

Payment Condition

Total Amount to Collect

Order Status

Driver when assigned

Order Creation Date and Time

The order does not require:

Weight

Dimensions

Insurance Value

One order can contain multiple items or packages.

All items and packages under the same order must be delivered to the same customer and delivery location.

## 9. ORDER NUMBER AND BARCODE

Every order will automatically receive a unique Order Number.

The Order Number itself will be represented as the barcode.

The system does not require a separate barcode number.

The system should support:

Barcode Generation

Barcode Scanning

Order Search by Barcode

Printable Waybill

## 10. ORDER FINANCIAL MODEL

The order should separately maintain:

COD Amount

Delivery Service Fee

Total Amount to Collect

Amount Due to Trader

Driver Cost

Order Expenses

Company Revenue

Order Profit

The system should support different payment conditions.

### Case 1

Customer pays COD and Delivery Service Fee.

Example:

COD Amount = AED 250

Service Fee = AED 20

Driver Collects = AED 270

### Case 2

Customer pays COD.

Trader pays the Delivery Service Fee.

Example:

COD Amount = AED 250

Service Fee = AED 20

Driver Collects = AED 250

Amount Due to Trader = AED 230

### Case 3

Order already paid.

Customer pays only the Delivery Service Fee.

Example:

COD Amount = AED 0

Service Fee = AED 20

Driver Collects = AED 20

### Case 4

Order already paid.

Trader pays the Delivery Service Fee.

Example:

COD Amount = AED 0

Service Fee = AED 20

Driver Collects = AED 0

Trader Account is charged AED 20.

## 11. ORDER PROCESSING

Orders are processed by the Operations Team.

The Operations User can:

Review new orders

Edit orders when authorized

Assign orders to drivers

Change order status

Reassign orders

Process returned orders

Process completed orders

Review financial information

## 12. SIMPLIFIED ORDER STATUS

The system should use a simple order workflow.

Recommended main statuses:

New

Processing

Assigned to Driver

Out for Delivery

Delivered

Returned to Branch

Returned to Trader

Cancelled

Money Received from Driver

Settled with Trader

Closed

Additional reasons can be recorded without creating unnecessary statuses.

Example reasons:

Customer Not Answering

Customer Rejected Order

Incorrect Address

Incorrect Mobile Number

Customer Requested Reschedule

Delivery Failed

Other

This keeps the system simple while maintaining operational information.

## 13. DRIVER MANAGEMENT

The company creates and manages drivers.

There are two driver types:

1. Employee Driver

2. Outsourced Driver

The driver profile should capture:

Driver Name

Arabic Name

Mobile Number

Address

Driver Type

Username

Password

Account Status

Passport Information

Passport Copy Attachment

Passport Expiry Date

Emirates ID Information

Emirates ID Copy Attachment

Emirates ID Expiry Date

Driving License Information

Driving License Copy Attachment

Driving License Expiry Date

Vehicle Information if applicable

Notes

## 14. DRIVER DOCUMENT EXPIRY

The system should track document expiry dates.

Examples:

Passport Expiry

Emirates ID Expiry

Driving License Expiry

The system should show alerts for documents approaching expiry.

Automatic notifications can be added in a future phase.

## 15. EMPLOYEE DRIVER

Employee Drivers are managed through simple payroll.

The Employee Driver profile should include:

Basic Salary

Commission Type

Fixed AED Commission per Delivered Order

### Or

Percentage Commission per Delivered Order

Additional payroll information:

Allowances

Deductions

Advances

Total Salary

Employee Drivers must hand over the full amount collected from customers.

Example:

Driver collected AED 3,000.

The Employee Driver hands AED 3,000 to the cashier.

Driver commission is handled separately through payroll.

## 16. OUTSOURCED DRIVER

Outsourced Drivers do not use payroll.

They are paid a fixed amount per completed shipment.

Example:

AED 15 per Delivered Order.

The outsourced driver cost is defined in the driver profile.

The amount can be overwritten when necessary.

Example:

Customer Collections = AED 3,000

Driver Completed = 10 Orders

Driver Fee = AED 15 × 10

Driver Payable = AED 150

Amount Driver Hands to Cashier = AED 2,850

## 17. DRIVER ORDER ASSIGNMENT

Orders are assigned only by Operations Users.

Drivers cannot:

Select Orders

Reject Assigned Orders

Transfer Orders

Assign Orders to Other Drivers

Only Operations Users can assign or reassign orders.

## 18. DRIVER MOBILE APPLICATION

The Driver Mobile Application will be developed using Flutter.

The Driver can:

Log in

View assigned orders

View pending orders

View completed orders

View customer name

View mandatory customer mobile number

Call the customer

View order information

View number of packages

View amount to collect

View customer address

Open Google Maps

Navigate to customer location

Capture GPS location

Add an optional photo

Add notes

Mark order as Delivered

Mark order as Returned to Branch

Select a return reason

The Driver Application requires an internet connection.

Offline functionality is not required in Phase 1.

## 19. DRIVER PAYMENT ELIGIBILITY

Driver commission or outsourced driver payment is normally calculated for successfully delivered orders.

Returned orders do not normally generate driver payment.

However, the order should include an optional Return Driver Fee.

Default:

### Aed 0

Operations can enter another amount when required.

## 20. INTERNATIONAL DELIVERY

International deliveries are processed through third-party delivery companies.

International orders are not assigned to internal or outsourced drivers.

The Third-Party Delivery Company profile should capture:

Company Name

Contact Information

Address

Cost Information

Notes

International orders should capture:

Third-Party Delivery Company

Company Reference Number

Destination Country

International Delivery Cost

Customer Charge

Shipment Date

Expected Delivery Date

Delivery Date

Current Status

Notes

Direct API integration with international delivery companies is not required.

## 21. CASH COLLECTION

Drivers collect the amount shown on the order.

The amount may include:

COD Amount

Delivery Service Fee

The driver must hand over money for completed orders.

Example:

Driver has 10 assigned orders.

Driver successfully delivers 5 orders.

The driver only hands over money related to the 5 successfully delivered orders.

## 22. DRIVER CASH RECONCILIATION

The Cashier will:

Select the Driver

View eligible completed orders

Select Orders

Review Total Collections

Review Driver Cost when applicable

Review Expenses when applicable

Review Net Amount

Confirm Money Received

The system automatically records:

Logged-In Cashier

Selected Driver

System Date

System Time

Selected Orders

Gross Amount

Driver Deduction or Payable

Expenses

Net Amount Received

Payment Method

Bank Reference when applicable

When confirmed, the selected orders are updated to:

Money Received from Driver

## 23. SPLIT PAYMENT

The system should support multiple payment methods for one collection.

Example:

Total Amount = AED 3,000

Cash = AED 1,500

Bank Transfer = AED 1,500

The system should support:

Cash

Bank Transfer

Bank Reference should be captured when applicable.

## 24. EXPENSES DURING DRIVER RECONCILIATION

Expenses are not necessarily linked to individual orders.

Example:

Driver Collections = AED 3,000

Petrol Expense = AED 150

Amount Handed to Cashier = AED 2,850

The system should record:

Gross Collections

Expense

Expense Type

Expense Amount

Expense Attachment when applicable

Net Cash Received

The expense should be recorded in the financial system.

It does not need to be allocated to individual orders.

## 25. ORDER-LEVEL EXPENSES

Optional order-related expenses can be recorded when applicable.

Examples:

Third-Party Delivery Cost

Special Packaging

Customer Refund

Extra Handling Cost

Other Expenses

## 26. GENERAL OPERATING EXPENSES

The system should support general expenses.

Examples:

Fuel

Vehicle Maintenance

Office Rent

Salaries

Telephone

Utilities

Other Expenses

Expenses can optionally be associated with:

Driver

Vehicle

Date

Company

## 27. TRADER SETTLEMENT

The system must track settlement at the individual order level.

Each order must clearly show whether it is:

Unsettled

Settled

The company can create one payment covering multiple orders.

Example:

Payment Number: PAY-10025

Payment Amount: AED 4,500

Included Orders: 20

The system creates one payment record.

The selected 20 orders are linked to the Payment Number.

All selected orders are updated as Settled.

The audit trail records the complete transaction.

This allows:

One Payment

Multiple Orders

Individual Order Settlement Tracking

Complete Audit History

## 28. RETURNED ORDERS AND TRADER SETTLEMENT

Orders that are not successfully delivered must be tracked.

Returned shipments should be returned to the trader.

The system should track:

Returned to Branch

Returned to Trader

The system should prevent an order from being financially closed while the physical shipment remains unresolved.

## 29. SIMPLE FINANCE

Phase 1 will include simple operational accounting.

The system should support:

Order Revenue

Service Fee Income

Trader Payable

Driver Payable

Cash Collections

Bank Accounts

Expenses

Salaries

Simple Profit and Loss

Simple General Ledger

## 30. SIMPLE GENERAL LEDGER

The General Ledger should remain simple.

It should include:

Chart of Accounts

Automatic Journal Entries

Manual Journal Entries when authorized

Debit

Credit

Cash Accounts

Bank Accounts

Trader Payable

Driver Payable

Revenue Accounts

Expense Accounts

Trial Balance

Profit and Loss

Full enterprise accounting is not required.

## 31. PAYROLL

Payroll applies only to Employee Drivers and applicable employees.

The system should support:

Basic Salary

Delivered Order Commission

Allowances

Deductions

Advances

Total Salary

Payroll Period

Payroll History

Outsourced Drivers are not included in payroll.

## 32. EXCEL ORDER IMPORT

The Trader can download the official Excel template.

The Trader completes the Excel template.

The Trader uploads the completed file.

The system validates the complete file.

Mandatory information must be provided.

Example mandatory fields:

Customer Name

Customer Mobile Number

Delivery Area

Customer Address

Number of Packages

COD Amount

Payment Condition

If important mandatory information is missing:

The file must not be imported

The system must display a clear validation message

The system should identify the Row Number

The system should identify the Column

The system should explain the error

Example:

Row 15: Customer Mobile Number is required.

Row 22: Delivery Area is invalid.

The Trader corrects the Excel file and uploads it again.

## 33. PRINTABLE DOCUMENTS

The system should support:

Waybill

Barcode

Order Print

Driver Collection Report

Trader Settlement Statement

Payment Receipt

Basic Invoice

## 34. CUSTOMER TRACKING

Each order should have a unique public tracking link.

The customer does not need a username or password.

The customer can see limited information:

Order Number

Current Status

Last Update

Expected Delivery Date when applicable

Delivery Company Contact Information

The customer cannot see:

Trader Financial Information

Driver Earnings

Internal Notes

Company Financial Information

Other Orders

Automatic WhatsApp, SMS, Push, and Email notifications will be implemented in Phase 2.

## 35. REPORTING

Phase 1 should provide basic operational and financial reports.

Examples:

Today's Orders

Orders by Status

Orders by Trader

Orders by Driver

Delivered Orders

Returned Orders

Pending Orders

Unsettled Orders

Settled Orders

Driver Collections

Cashier Collections

Trader Payables

Driver Payables

Employee Payroll

Outsourced Driver Payments

Revenue

Expenses

Profit and Loss

Trial Balance

## 36. ARABIC AND ENGLISH

The entire system must support:

Arabic

English

This includes:

Web Portal

Mobile Application

Data Entry

Reports

Printed Documents

Waybills

Customer Tracking

The system should support:

Left-to-Right layout for English

Right-to-Left layout for Arabic

## 37. PHASE 1 CORE MODULES

Phase 1 will include:

SaaS Platform Administration

Multi-Tenancy

Company Management

Company Activation and Deactivation

User Management

Roles and Permissions

Trader Management

Trader Portal

Trader Mobile Application

Driver Management

Driver Document Management

Driver Mobile Application

Trader Pricing

Order Management

Excel Import

Order Assignment

Order Tracking

Barcode

Waybill

COD Management

Driver Cash Reconciliation

Trader Settlement

Employee Payroll

Outsourced Driver Payments

Expenses

Cash Management

Bank Management

Simple General Ledger

Profit and Loss

Reports

Audit Trail

Arabic and English

## 38. DEFERRED TO FUTURE PHASES

The following functions are not required in Phase 1:

Automatic Driver Assignment

Route Optimization

Offline Mobile Application

WhatsApp Notifications

SMS Notifications

Email Notifications

Push Notifications

International Delivery API Integration

Full HR Management

Advanced Payroll

Advanced Accounting

Full VAT Management

Warehouse Management

Inventory Management

CRM

AI Analytics

Customer Mobile Application

Advanced Subscription Management

E-Commerce Integration

# Part II — Final Architecture and Tenant Rules

BluelineGPT is a multi-tenant SaaS platform. Tenant isolation is mandatory from day one.

Platform Administrators operate in a separate platform administration context. They can create, activate, disable, and review companies and transaction usage.

Company users, traders, and drivers must never see or select another company. The company context is derived securely from the authenticated identity and server-side tenant membership. No company selector is displayed in the company portal or mobile application.

Disabling a company immediately blocks authentication and authorized access for all company administrators, users, traders, and drivers on web and mobile.

Every tenant-owned business record must carry an immutable tenant/company identifier and all data access must enforce tenant isolation server-side. Client-provided company identifiers must never be trusted for authorization.

Phase 1 supports one operational branch per company, while the architecture and schema should permit future multi-branch support without major redesign.

The SaaS commercial model is per transaction. Transaction metering must be auditable and separated from company operational pricing.

# Part III — Web Portal Requirements

The web portal must provide role-appropriate navigation and dashboards for Company Administrator, Operations, Cashier, Finance, Read-Only users, and Traders.

Company portal navigation should remain simple: Dashboard, Orders, Traders, Drivers, Users, Collections, Finance, Payroll, Reports, and Settings. Only authorized modules are visible.

The Dashboard must be a dedicated page with concise operational KPIs and actionable exceptions. Orders and transactions must be on separate pages; the dashboard must not become a dense all-in-one screen.

Trader portal access is restricted to that trader's own orders and financial information. A trader can create individual orders, download the Excel template, upload orders, search and track orders, and review paid/unsettled orders.

Arabic and English language switching must be supported with full RTL/LTR layout behavior.

# Part IV — Mobile Application Requirements

A single Flutter codebase will support Android and iOS.

Mobile roles are Driver and Trader. After authentication, each role sees only its permitted features and tenant data.

Driver screens should include Login, Driver Home, Assigned Orders, Order Details, Map/Navigation action, Call Customer action, Delivery/Return Status Update, Return Reason, optional Photo, GPS capture, Notes, and History.

Trader screens should include Login, Trader Home, Create Order, Orders, Order Details/Tracking, Payment/Settlement Status, and Profile. Complex Excel upload may be web-first while remaining available where practical.

The mobile application is online-only in Phase 1.

# Part V — Financial and Accounting Control Rules

Order financial fields must distinguish COD amount, service fee, amount collected from customer, amount due to trader, driver cost, optional order expense, company revenue, and order profit.

Trader pricing is configured manually by Operations for each trader as either one fee for all areas or fees by area. The service fee is entered manually during order creation and may be overwritten by authorized users.

Driver reconciliation operates only on eligible delivered orders selected for that driver. Employee drivers hand over the full collection amount. Outsourced driver fees may be deducted according to the driver profile and order rules.

Reconciliation supports cash, bank transfer, and split payment. The logged-in cashier and system timestamp are recorded automatically.

One trader payment can cover multiple orders. The system creates one payment record and links all selected orders to that payment number while preserving settlement status per order.

Fuel and similar end-of-day operating expenses are not allocated to every order. They are recorded as operating expenses and may be associated with driver, vehicle, date, and company.

Phase 1 accounting is simple operational accounting: chart of accounts, automatic and authorized manual journals, debit/credit entries, cash, bank, trader payable, driver payable, revenue, expenses, trial balance, and profit and loss.

# Part VI — Technical Requirements

Use a modular, layered architecture with clear separation of presentation, application/use-case logic, domain/business rules, infrastructure/data access, and shared cross-cutting concerns.

Expose versioned APIs for web and mobile clients. Business rules must be enforced by the backend, not only by UI validation.

Use a relational database suitable for transactional integrity. PostgreSQL is recommended. Use migrations, constraints, indexes, transactions, and referential integrity.

Use secure object/file storage for driver documents, photos, logos, expense attachments, and generated documents. Store metadata and access controls in the database; do not store sensitive files in publicly accessible locations.

Use background jobs only where appropriate, such as document generation, expiry checks, and future notifications.

All timestamps should be stored consistently and displayed according to the company/user locale. Financial values must use fixed-precision decimal types, never floating-point arithmetic.

Order numbers, payment numbers, and other business references must be unique within their defined scope and generated safely under concurrency.

All important state transitions and financial postings must be transactional and idempotent where retries are possible.

# Part VII — Security Requirements

Apply least privilege and role-based access control. Authorization must be checked server-side for every protected operation.

Passwords must be securely hashed using an industry-standard adaptive password hashing algorithm. Never store plaintext passwords.

Use secure authentication, session/token management, expiration, revocation, and protection against common web and mobile threats.

Validate and sanitize all input. Protect against SQL injection, cross-site scripting, cross-site request forgery where applicable, broken access control, insecure file upload, mass assignment, and other OWASP risks.

Enforce tenant isolation in queries and service boundaries. Add automated tests specifically attempting cross-tenant access.

Sensitive driver identity documents must use strict authorization, secure storage, controlled download access, and audit logging.

Validate file type, size, content, and authorization for Excel and attachment uploads.

Maintain immutable or append-oriented audit records for security-sensitive, order-status, reconciliation, settlement, accounting, and administrative events.

Do not expose internal identifiers, secrets, stack traces, credentials, or sensitive financial data in logs or client errors.

Secrets and environment-specific configuration must be stored outside source code.

# Part VIII — Mandatory Development Standards

1. Follow established coding best practices and framework conventions.

2. Design and implement security as a core requirement throughout the system.

3. Do not place the application code in one file or create oversized god classes/components.

4. Maintain a clear project and folder structure appropriate to each application and module.

5. Use focused, reusable functions and services where they improve clarity and avoid duplication.

6. Build the system using a modular architecture with explicit module responsibilities and boundaries.

7. Maintain technical documentation, API documentation, setup instructions, architecture decisions, database migrations, and module-level documentation.

8. Keep code readable and easy for developers to understand through meaningful names, small focused units, consistent formatting, comments only where useful, and clear business terminology.

Additional mandatory practices: code review, linting/formatting, dependency management, environment configuration, structured error handling, logging, automated testing, database migration discipline, and no secrets committed to source control.

# Part IX — Testing and Acceptance Requirements

Unit tests must cover important business calculations and rules, including COD/service-fee scenarios, employee versus outsourced driver calculations, settlement, reconciliation, and order status eligibility.

Integration tests must cover database transactions, tenant isolation, authentication/authorization, order processing, cash reconciliation, trader settlement, payroll calculations, and accounting postings.

API tests must verify validation, permissions, error behavior, idempotency where required, and cross-tenant access prevention.

UI tests should cover critical web and mobile journeys.

Excel import tests must verify template validation, mandatory fields, invalid area handling, clear row/column error reporting, and all-or-nothing rejection when mandatory data is invalid.

Arabic/English acceptance testing must verify translations, RTL/LTR layout, data entry, reports, waybills, and tracking pages.

Security testing must include authorization, tenant isolation, file upload, authentication, session/token handling, and common OWASP risks.

Phase 1 is accepted only when agreed critical workflows pass functional, financial, security, and tenant-isolation tests.

# Part X — Recommended Development Sequence

Foundation: repositories, environments, coding standards, CI/CD baseline, database, authentication, tenant model, platform administration, audit framework, localization.

Core Master Data: company profile, users, roles/permissions, traders, pricing, drivers, documents, areas, third-party delivery companies.

Order Management: manual order entry, Excel import, order numbers/barcodes, waybills, order lists/details, status workflow, assignment.

Mobile: Flutter authentication, Driver workflow, Trader workflow, maps/calling/GPS/photo functions.

Collections and Settlements: driver reconciliation, split payment, operating expenses, trader payments and order linkage.

Finance and Payroll: operational ledger, automatic postings, cash/bank, expenses, employee payroll, outsourced driver payables, trial balance and P&L.

Reporting and Tracking: operational/financial reports, public customer tracking, audit views.

Hardening and Release: regression, tenant-isolation tests, security review, performance testing, Arabic/English QA, backup/restore validation, deployment and acceptance.

# Part XI — Scope Governance and Change Control

This Version 1.0 document is the baseline for Phase 1. New features must not be silently added during development.

Any requested change should be recorded with description, business reason, priority, affected modules, data impact, security impact, effort estimate, and decision.

Future Codex prompts should implement the project incrementally by module and milestone, with acceptance checks before moving to the next stage.

Phase 2 items remain deferred unless formally approved through change control.

# Final Approval Baseline

This document represents the final requirements baseline before BluelineGPT development begins. The next project activity is to convert this baseline into an incremental Codex development plan and implementation prompts.