BluelineGPT

Project Handover Report

Prepared for continuation in Claude Code

| Project | BluelineGPT |
| --- | --- |
| Report date | 18 July 2026 |
| Current phase | Users, Roles, Permissions and Access Control - prompt prepared; pre-execution review pending |
| Overall status | Core configuration and master-data modules substantially implemented; operational and closure phases remain |

# 1. Executive Summary

BluelineGPT is a multi-tenant delivery management system. The project has progressed through the main configuration and master-data foundations, including Employees, Drivers, commissions, Traders, Trader pricing, and Customers. The next planned phase is Users, Roles, Permissions, and Access Control.

The current implementation is reported as stable: migrations, tests, linting, type checking, and production builds have passed for the completed phases. Some protected-page visual verification remains open where a valid browser login was not available.

# 2. Non-Negotiable Project Rules

Use BluelineGPT as the only project and system name. Do not mix in concepts, terminology, schemas, or assumptions from any other project.

Use modular architecture, clear code structure, secure design, readable naming, functions where appropriate, and maintained documentation.

Do not place all code in one file.

Use one Name field only for people and master records; the field must accept English, Arabic, or mixed text.

Use Active/Disabled rather than destructive deletion when historical records exist.

All business data and APIs must remain company-scoped and tenant-isolated.

Historical orders, settlements, payments, prices, and snapshots must not be rewritten or fabricated.

Audit history must be append-only. Never invent historical actor, source, or role values.

Backend authorization is mandatory; frontend visibility is not security.

Do not invent unsupported workflows, permissions, file-storage providers, or financial formulas.

# 3. Current Environment

| Component | Address | Status |
| --- | --- | --- |
| API | http://127.0.0.1:3000/api/v1 | Running |
| Web application | http://127.0.0.1:5174 | Running |
| Unused ports | 5173 and 8787 | Not used |

# 4. Completed Phases

| Phase | Status | Delivered | Open items |
| --- | --- | --- | --- |
| Employees, Drivers and Commission Configuration | Implemented | Employee and Driver pages; employee vs outsourced driver models; salary and up to four allowances; fixed or percentage commission; daily accrual and monthly payroll treatment; outsourced non-overlapping daily/monthly payment; HR document expiry warnings; audit and tenant controls. | Real document uploads, granular permissions, payroll approval/payment screens, advanced reporting, some visual verification. |
| Trader Configuration and Pricing | Implemented and visually verified | Trader list/details; create/edit/disable/reactivate; generated Trader and Area codes; flat and area-based effective pricing; pricing provenance; beneficiary bank accounts; settlement bank snapshots; inline Add Area and Set Trader Price modals; audit history. | Granular Trader permissions, payment conditions, settlement frequency, attachments and secure uploads. |
| Customer Configuration | Functionally complete | Customer master; multiple addresses; customer codes; Create Order integration; historical order snapshots; duplicate detection; audit events; tenant isolation; tests and builds. | Requested screenshots and final protected-page visual verification pending because a valid aisha.admin password was unavailable. |

# 5. Important Implemented Business Decisions

Driver models: Employee Driver and Outsourced Driver remain separate. Employee Drivers may receive salary, up to four optional allowances, and commission. Outsourced Drivers receive no salary and use commission-based payment.

Commission basis: Percentage commission is based on Service Fee.

Commission timing: Employee Driver daily commission is accrual-only; monthly payroll is the payment channel. Outsourced Drivers may use daily or monthly processing, but the periods cannot overlap.

Eligibility date: Delivery Date controls commission eligibility.

Expired documents: Warnings only in the current phase; no automatic assignment block.

Payroll period: Calendar month, with no partial-month proration in the current scope.

Outsourced adjustments: Audited additions and deductions require reasons.

Document storage: Real uploads remain deferred until private secure storage is configured.

Trader pricing: Flat and Area-Based pricing are effective-dated. Orders must preserve pricing provenance and final pricing snapshots.

Area creation: Area code is backend-generated. Add Area opens a small modal, saves, closes, and returns the selected Area to the parent form.

Customer model: Customers are company-scoped and reusable across Traders through Orders. Orders preserve immutable customer snapshots.

# 6. Current Orders and Status Model

Approved delivery statuses are: New, Assigned to Driver, Out for Delivery, Delivered, Returned to Branch, Returned to Trader, Cancelled, and Closed. Processing must not remain as an active status.

| Dimension | Approved values | Notes |
| --- | --- | --- |
| Delivery Status | New; Assigned to Driver; Out for Delivery; Delivered; Returned to Branch; Returned to Trader; Cancelled; Closed | No automatic closure. |
| Driver Cash Status | Not Required; Pending Collection; Money Received from Driver; Reversed | Reversal action only where a real workflow exists. |
| Trader Settlement | Unsettled; Money Sent to Trader; Money Received by Trader | Historical mappings must preserve meaning. |
| Return Status | Not Required; Returned to Branch; Returned to Trader | Returned to Branch and Cancelled require reasons. |

# 7. Current Phase: Users, Roles, Permissions and Access Control

The complete implementation prompt for this phase has been prepared. Claude Code should begin with a read-only pre-execution review and must not modify files or database objects until unresolved questions are answered and explicit approval is given.

Users list, details, create, edit, disable/reactivate, lock/unlock.

Password reset and force-password-change workflows.

Optional one-to-one Employee linkage.

Role assignment and Role management.

Permission matrix based on existing permission codes.

Company-scoped access and tenant isolation.

Last-login and authentication activity.

Session visibility and revocation only where technically supported.

Protection against disabling or locking the last active administrator.

Append-only security audit history with no passwords, hashes, tokens, or secrets.

# 8. Mandatory Pre-Execution Review for Claude Code

Inspect users, roles, permissions, role_permissions, user-role relations, company membership, authentication, password hashing, reset behavior, lockout, sessions/refresh tokens, Employee linkage, UI, guards, migrations and tests.

Report whether Roles are company-scoped and Permissions are global definitions.

Report whether multiple Roles per User already exist.

Report the existing password reset mechanism and whether email infrastructure exists.

Report the current session/token model and whether revocation is possible.

Report duplicate usernames/emails, invalid mobiles, Users without Roles, orphaned assignments, administrator counts, and Users with users_roles.manage.

Do not create new permission codes unless a gap is explicitly reported and later approved.

Use users_roles.manage as the current administrative fallback where granular permissions are absent.

# 9. Remaining Major Work to Finish the Project

| Priority | Remaining phase | Expected outcome |
| --- | --- | --- |
| 1 | Users, Roles, Permissions and Access Control | Secure administration, login-account lifecycle, role assignment, permission matrix and last-administrator protection. |
| 2 | Driver Cash Reconciliation completion | Operational reconciliation screen, multiple payments, driver expenses, exact balancing, atomic confirmation and audit. |
| 3 | Trader Settlement operational completion | End-to-end settlement screens, beneficiary handling, receipt confirmation, history and exception handling. |
| 4 | Payroll and Outsourced Driver Payments | Monthly employee payroll payment/approval screens, commission consumption, outsourced-driver payment processing and duplicate-payment prevention. |
| 5 | Reports and Alerts | Document expiry, payroll, commissions, outsourced payments, operational and financial summaries. |
| 6 | Secure file storage and attachments | Private storage provider, size/MIME rules, malware scanning, retention, authorization, upload/download and audit. |
| 7 | Granular permissions | Replace broad administrative fallback with approved module-level permissions. |
| 8 | Full end-to-end validation | Browser screenshots, role-based UAT, security testing, regression, accessibility, RTL, performance and deployment readiness. |

# 10. Known Open Limitations and Technical Debt

Customer protected-page screenshots and final visual closure are pending because a valid aisha.admin password was unavailable.

Real secure file uploads are deferred.

Granular permissions for several configuration modules are deferred.

Payroll approval/payment screens are deferred.

Advanced reporting is deferred.

A JavaScript production bundle warning of approximately 581.59 kB remains; it is not a blocker but should be addressed through later code splitting.

Eight unrelated pre-existing formatting issues were reported outside the Trader phase; changed files in that phase were formatted.

# 11. Data Preservation and Migration Guardrails

Do not alter historical Order financial values.

Do not fabricate pricing history, Customer identity, actor role, source, settlement bank, or other missing provenance.

Existing unattributed records remain marked legacy_unattributed with nullable references.

Existing invalid legacy mobiles may remain with warnings; new or edited values must comply with 9715XXXXXXXX.

Generated codes are company-scoped and immutable after creation.

Historical Orders use their own Trader pricing and Customer snapshots, not current master values.

Confirmed settlements and paid calculations must remain immutable except through an approved reversal workflow.

# 12. Recommended Claude Code Working Method

Read this handover and the latest governing BluelineGPT requirements before making changes.

Start each phase with a read-only repository and database review.

List findings, conflicts, data risks, migration impact, missing permissions and exact business questions.

Wait for explicit approval before execution whenever the phase prompt requires it.

Implement in small, verifiable steps rather than one large batch.

Preserve unrelated working modules and avoid broad refactoring.

Run migrations, schema verification, database tests, API tests, web tests, tenant-isolation tests, lint, type checking and production builds.

Perform browser verification with a valid authenticated session and capture the required screenshots.

Report files added/modified, migrations, tests, results, limitations, and deferred items honestly.

# 13. Definition of Project Completion

BluelineGPT should be considered complete only when all planned operational, financial, security, reporting, attachment, and end-to-end validation phases are implemented and accepted.

All required Configuration modules are complete and visually verified.

Users and Roles are secure and cannot cause administrative lockout.

Orders support the approved lifecycle, assignment, details, bulk operations and complete audit history.

Driver cash reconciliation is atomic and balances exactly.

Trader settlements and receipt confirmation are operational.

Employee payroll and outsourced-driver payments prevent duplicate commission payment.

Secure private file storage is implemented where documents are required.

Granular permissions are approved and enforced by the backend.

Reports and expiry alerts are available.

Tenant isolation, security, RTL, accessibility, performance and regression testing pass.

Deployment, backup, monitoring and operational documentation are ready.

# 14. Immediate Next Action

Claude Code should now execute the Users, Roles, Permissions and Access Control pre-execution review only.

It should return the requested current-state findings, data-quality results, security risks, required migrations, clarification questions and safe implementation sequence. No files or database objects should be modified until approval.